MAIN PROJECT

DOCUMENT FOR REVIEW

DREAMHOUSE

SUBMITTED BY,

NEETHU CHERIYAN

MCA S4 (D)

ROLL NO-44

SUBMITTED TO,

Ms.DHANYASUKUMARAN

Asst.PROFESSOR,CA

SNGCE

ABSTRACT

The project introduce a Ecommerce site for providing outstanding building materials with an extensive network of customer needs building materials suppliers can assess the needs which requires a lots of innate skills &experience .the admin handle the products like tile, sanitary items etc. with their brands. Each product contain the details .Customer can chooses the product by applying the filteration.Through the site manage the customer enquiries and bookings. Also display the previous projects & images to get the attraction from the customers automatic downloading documentation about the product is also possible through this site. Handling the small & bulk orders as user friendly provide more customer interaction & space of enquiry.

USE CASE DIAGRAM

IDEAL BURNDOWN CHART

SPRINT PLANNER

| Feature id | sprint | Start date | End date | Duration (days) | Estimated work(hrs) | Sprint goal | Acceptance criteria |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1.0 | 13/1/2020 | 16/1/2020 | 3 | 12 | Create add category form | Given I am an admin I want to add category |
|  | 1.0 | 20/1/2020 | 23/1/2020 | 3 | 12 | Create add sub category form | Given I am an admin I want to add sub category |
|  | 2.0 | 24/1/2020 | 28/1/2020 | 3 | 12 | Create add brand form | Given I am an admin I want to add brands |
|  | 2.0 | 03/2/2020 | 07/2/2020 | 5 | 20 | Create add filter form | Given I am an admin I want to add filters |
|  | 3.0 | 10/2/2020 | 14/2/2020 | 5 | 20 | Create add product form | Given I am an admin I want to add product |
| 2 | 4.0 | 17/2/2020 | 19/2/2020 | 2 | 8 | Create add document form | Given I am an admin I want to add document |
|  | 4.0 | 20/2/2020 | 26/2/2020 | 7 | 28 | Create add project form | Given I am an admin I want to add project |
| 3 | 5.0 | 28/2/2020 | 09/3/2020 | 9 | 18 | Create View of consultation | Given I am an admin I want to view conslttion details |
|  | 5.0 | 11/3/2020 | 18/3/2020 | 9 | 18 | Create View of message from customer | Given I am an admin I want to view message |
|  | 6.0 | 19/3/2020 | 30/3/2020 | 10 | 10 | Create view of contact details | Given I am an admin I want to view contact details |
| 4 | 7.0 | 1/4/2020 | 9/4/2020 | 8 | 32 | Create view of bulk order | Given I am an admin I want to view order |
|  | 7.0 | 10/4/2020 | 16/4/2020 | 6 | 24 | Create view of small order | Given I am an admin I want to view small order |

Sprint Backlog-1

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 1 | 1.0 | Story 1.1 Create add category form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 1 | 1.0 | Story 1.2 Create add sub category form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

Sprint Backlog-2

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 1 | 2.0 | Story 1.3 Create add brand form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 1 | 2.0 | Story 1.4 Create add filter form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

Sprint Backlog-3

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 1 | 3.0 | Story 1.5 Create add product form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

Sprint Backlog-4

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 2 | 4.0 | Story 2.1 Create add document form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 2 | 4.0 | Story 2.2 Create add project form | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

Sprint Backlog-5

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 3 | 5.0 | Story 3.1 Create view consultation | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

| Feature id | sprint | User story | Tasks | Week1 | Week2 |
| --- | --- | --- | --- | --- | --- |
| 3 | 5.0 | Story 3.2 Create view message from customer | Design & placing user control |  |  |
|  |  |  | Development Of components |  |  |
|  |  |  | Validation |  |  |
|  |  |  | Testing |  |  |
|  |  |  | Deployment |  |  |

SCREENSHOTS

FIG1- CATEGORY

FIG2-BRAND

FIG3-BANNER

FIG4-PRODUCT

FIG6-PROJECT

FIG7-DOCUMENTS

FIG8-TYPOLOGY

FIG-HOME